# Test Plan - OrangeHRM Automation Testing

## 1. Test Plan ID

TP_ORH_001

## 2. Introduction

This Test Plan outlines the automation testing approach for the OrangeHRM web application. The goal is to automate critical modules such as Login, Dashboard, Admin, PIM and Logout.

## 3. Objectives

- Ensure all automated workflows perform as expected.
- Reduce manual effort through reliable automation scripts.
- Identify failures quickly via automated execution.

## 4. Scope of Testing

In Scope:
- Login Automation     - Dashboard Module Automation
- Admin Module Automation
- PIM Module Automation
- Logout Automation

Out of Scope:
- Performance Testing
- Mobile App Testing
- API Testing

## 5. Test Strategy

Testing Types:
- Functional Automation Testing
- Regression Automation Testing
- UI Automation

Tools:
- Selenium WebDriver
- TestNG
- Java
- Maven
- GitHub

## 6. Test Environment

- Application URL: https://opensource-demo.orangehrmlive.com/
- OS: Windows 10/11
- Browser: Chrome latest
- Java 22, TestNG, Maven

## 7. Test Deliverables

- Test Plan
- Automation Framework
- Test Scripts
- Test Execution Report
- Defect Report

## 8. Entry Criteria

- Application accessible
- Framework configured
- Test data available

## 9. Exit Criteria

- All scripts executed
- No major failures
- Reports generated

## 10. Test Schedule

- Framework Setup: 1 day
- Script Development: 3–5 days
- Execution: 1 day

## 11. Risks and Mitigation

- Website downtime → Mitigation: Notify DevOps
- UI changes break scripts → Mitigation: Framework maintenance

## 12. Assumptions

- Stable internet
- Valid credentials provided